## Slide 1: WorldVisitz Mobile Application Agile Delivery Launch
Agile Foundations - Presentation for the Leadership Team
Presented by: Christopher O’Hara, PhD
© 2019 Udacity. All rights reserved.
Notes: Presenter notes
Do initial welcoming and greetings, read title and subtitle.
Small introduction to about myself

## Slide 2: Part 1: How WorldVisitz Can Benefit From Agile
Notes: Presenter notes
Use this slide to guide the leadership team through Part 1: How WorldVisitz Can Benefit From Agile. Explain the main point in plain language, then connect it to the WorldVisitz mobile-launch scenario.

## Slide 3: What is Agile?
Agile replaces one 18-month bet with evidence every two weeks
Agile is an iterative approach that delivers small, usable increments, learns from users, and adapts the plan.
- Prioritize a thin booking journey before every airline and partner integration
- Inspect working software with stakeholders; change the backlog when evidence changes
- Launch valuable capabilities when the business is ready rather than wait for one final release
Notes: Presenter notes
- Prioritize a thin booking journey before every airline and partner integration
- Inspect working software with stakeholders; change the backlog when evidence changes
- Launch valuable capabilities when the business is ready rather than wait for one final release

## Slide 4: What is Agile?
The Agile Manifesto puts customer value and learning first
The 2001 Agile Manifesto expresses four value preferences that guide product delivery under uncertainty.
- Individuals and interactions over processes and tools
- Working software over comprehensive documentation
- Customer collaboration over contract negotiation
- Responding to change over following a plan
Notes: Presenter notes
Use this slide to guide the leadership team through The Agile Manifesto puts customer value and learning first. Explain the main point in plain language, then connect it to the WorldVisitz mobile-launch scenario. What is Agile? The 2001 Agile Manifesto expresses four value preferences that guide product delivery under uncertainty.
- Individuals and interactions over processes and tools
- Working software over comprehensive documentation
- Customer collaboration over contract negotiation
- Responding to change over following a plan
Pause for questions and emphasize how this point supports predictable, value-driven delivery.

## Slide 5: What is Agile manifesto?
Agile principles 1-6 make value and feedback routine
The first six principles explain how a team repeatedly delivers and learns.
1. Satisfy customers through early and continuous delivery
2. Welcome changing requirements, even late in development
3. Deliver working software frequently
4. Business people and developers collaborate daily
5. Build around motivated people and support them
6. Prefer direct, timely conversation
Notes: Presenter notes
Use this slide to guide the leadership team through Agile principles 1-6 make value and feedback routine. Explain the main point in plain language, then connect it to the WorldVisitz mobile-launch scenario. What is Agile manifesto? The first six principles explain how a team repeatedly delivers and learns.
1. Satisfy customers through early and continuous delivery
2. Welcome changing requirements, even late in development
3. Deliver working software frequently
4. Business people and developers collaborate daily
5. Build around motivated people and support them
6. Prefer direct, timely conversation
Pause for questions and emphasize how this point supports predictable, value-driven delivery.

## Slide 6: What is Agile manifesto?
Agile principles 7-12 make quality sustainable
The remaining principles turn delivery into a durable operating system.
7. Working software is the primary measure of progress
8. Maintain a sustainable pace
9. Technical excellence and good design enhance agility
10. Simplicity maximizing work not done is essential
11. Self-organizing teams create the best designs and solutions
12. Regular reflection improves effectiveness
Notes: Presenter notes
Use this slide to guide the leadership team through Agile principles 7-12 make quality sustainable. Explain the main point in plain language, then connect it to the WorldVisitz mobile-launch scenario. What is Agile manifesto? The remaining principles turn delivery into a durable operating system.
7. Working software is the primary measure of progress
8. Maintain a sustainable pace
9. Technical excellence and good design enhance agility
10. Simplicity maximizing work not done is essential
11. Self-organizing teams create the best designs and solutions
12. Regular reflection improves effectiveness
Pause for questions and emphasize how this point supports predictable, value-driven delivery.

## Slide 7: What is Agile manifesto?
Following the Manifesto is essential for this launch
WorldVisitz should follow the Manifesto because it aligns daily choices with learning, quality, and customer value.
- Reason 1: working increments expose airline, payment, and partner risk early
- Reason 2: customer collaboration validates offers before expensive build-out
- It replaces silo handoffs with shared accountability across USA and India
- It keeps plans responsive when travel-market evidence changes
Notes: Presenter notes
Use this slide to guide the leadership team through Following the Manifesto is essential for this launch. Explain the main point in plain language, then connect it to the WorldVisitz mobile-launch scenario. What is Agile manifesto? WorldVisitz should follow the Manifesto because it aligns daily choices with learning, quality, and customer value.
- Reason 1: working increments expose airline, payment, and partner risk early
- Reason 2: customer collaboration validates offers before expensive build-out
- It replaces silo handoffs with shared accountability across USA and India
- It keeps plans responsive when travel-market evidence changes
Pause for questions and emphasize how this point supports predictable, value-driven delivery.

## Slide 8: Key differences between Agile and Waterfall
Waterfall delays evidence; Agile uses it to steer
Waterfall optimizes predictability of a fixed plan; Agile optimizes value delivery under changing conditions.
- Waterfall: requirements freeze early, phases hand off, testing and customer feedback arrive late
- Agile: one ordered backlog, cross-functional work, short feedback cycles, tested increments
- For WorldVisitz, late discovery of payment or airline integration risk is costly
- Agile makes that risk visible in a small release slice
Notes: Presenter notes
Use this slide to guide the leadership team through Waterfall delays evidence; Agile uses it to steer. Explain the main point in plain language, then connect it to the WorldVisitz mobile-launch scenario. Key differences between Agile and Waterfall Waterfall optimizes predictability of a fixed plan; Agile optimizes value delivery under changing conditions.
- Waterfall: requirements freeze early, phases hand off, testing and customer feedback arrive late
- Agile: one ordered backlog, cross-functional work, short feedback cycles, tested increments
- For WorldVisitz, late discovery of payment or airline integration risk is costly
- Agile makes that risk visible in a small release slice
Pause for questions and emphasize how this point supports predictable, value-driven delivery.

## Slide 9: The benefits of Business Agility to WorldVisitz
Business agility lets WorldVisitz monetize and learn sooner
A small release can deliver flight search, a purchase path, and measured upsell learning before the full ecosystem is complete.
- Principle 1: early delivery enables earlier revenue from a usable booking slice
- Principle 3: frequent increments validate payment, airline, and partner integrations
- Principle 4: daily collaboration reconnects John, Jerry, Holly, designers, testers, and developers
- Principle 9: automated tests and shared standards reduce defects and rework
Notes: Presenter notes
Use this slide to guide the leadership team through Business agility lets WorldVisitz monetize and learn sooner. Explain the main point in plain language, then connect it to the WorldVisitz mobile-launch scenario. The benefits of Business Agility to WorldVisitz A small release can deliver flight search, a purchase path, and measured upsell learning before the full ecosystem is complete.
- Principle 1: early delivery enables earlier revenue from a usable booking slice
- Principle 3: frequent increments validate payment, airline, and partner integrations
- Principle 4: daily collaboration reconnects John, Jerry, Holly, designers, testers, and developers
- Principle 9: automated tests and shared standards reduce defects and rework
Pause for questions and emphasize how this point supports predictable, value-driven delivery.

## Slide 10: What is Agile Umbrella
The Agile umbrella offers complementary strengths
Scrum, Kanban, and XP are compatible approaches; each solves a different delivery need.
- Scrum: roles, fixed-length Sprints, events, Sprint Goals, and potentially releasable increments
- Kanban: visual workflow, pull system, explicit policies, and work-in-progress limits
- XP: engineering practices such as pairing, test-first development, continuous integration, and collective ownership
- Scrum supplies cadence, Kanban exposes flow, and XP builds technical quality
Notes: Presenter notes
Use this slide to guide the leadership team through The Agile umbrella offers complementary strengths. Explain the main point in plain language, then connect it to the WorldVisitz mobile-launch scenario. What is Agile Umbrella Scrum, Kanban, and XP are compatible approaches; each solves a different delivery need.
- Scrum: roles, fixed-length Sprints, events, Sprint Goals, and potentially releasable increments
- Kanban: visual workflow, pull system, explicit policies, and work-in-progress limits
- XP: engineering practices such as pairing, test-first development, continuous integration, and collective ownership
- Scrum supplies cadence, Kanban exposes flow, and XP builds technical quality
Pause for questions and emphasize how this point supports predictable, value-driven delivery.

## Slide 11: Part 2: The Optimal Agile Framework for WorldVisitz
Notes: Presenter notes
Use this slide to guide the leadership team through Part 2: The Optimal Agile Framework for WorldVisitz. Explain the main point in plain language, then connect it to the WorldVisitz mobile-launch scenario.
Pause for questions and emphasize how this point supports predictable, value-driven delivery.

## Slide 12: Recommendations and justifications for WorldVisitz
Recommendation: Scrum, reinforced by XP and Kanban practices
Scrum is the primary framework because executives want a predictable cadence and the team needs clear roles, goals, and inspect-and-adapt events.
- Two-week Sprints create a dependable review point and a usable increment
- XP pairing, automated tests, CI, and collective ownership address inconsistent standards and knowledge silos
- Kanban board and WIP limits expose blocked work and test queues inside the Sprint
- The Product Backlog keeps features, integrations, and analytics ordered by value
Notes: Presenter notes
Use this slide to guide the leadership team through Recommendation: Scrum, reinforced by XP and Kanban practices. Explain the main point in plain language, then connect it to the WorldVisitz mobile-launch scenario. Recommendations and justifications for WorldVisitz Scrum is the primary framework because executives want a predictable cadence and the team needs clear roles, goals, and inspect-and-adapt events.
- Two-week Sprints create a dependable review point and a usable increment
- XP pairing, automated tests, CI, and collective ownership address inconsistent standards and knowledge silos
- Kanban board and WIP limits expose blocked work and test queues inside the Sprint
- The Product Backlog keeps features, integrations, and analytics ordered by value
Pause for questions and emphasize how this point supports predictable, value-driven delivery.

## Slide 13: Recommendations and justifications for WorldVisitz
The operating model directly resolves WorldVisitz’s delivery risks
The recommended combination addresses both the business need for incremental launch and the teams current weaknesses.
18-month all-at-once plan
  thin slices and Sprint Reviews allow staged launch decisions
USA India knowledge gap and mistrust
  cross-location pairing and collective ownership
Inconsistent standards and late test cycle
  Definition of Done, CI, automated tests, and tester involvement throughout
Siloed upfront requirements
  Product Owner, refinement, and stakeholder feedback each Sprint
Notes: Presenter notes
Use this slide to guide the leadership team through The operating model directly resolves WorldVisitz’s delivery risks. Explain the main point in plain language, then connect it to the WorldVisitz mobile-launch scenario. Recommendations and justifications for WorldVisitz The recommended combination addresses both the business need for incremental launch and the teams current weaknesses.
18-month all-at-once plan
thin slices and Sprint Reviews allow staged launch decisions
USA India knowledge gap and mistrust
cross-location pairing and collective ownership
Inconsistent standards and late test cycle
Definition of Done, CI, automated tests, and tester involvement throughout
Siloed upfront requirements
Product Owner, refinement, and stakeholder feedback each Sprint
Pause for questions and emphasize how this point supports predictable, value-driven delivery.

## Slide 14: Recommendations and justifications for WorldVisitz
A first increment proves the end-to-end booking value chain
Start with a narrow, releasable flight-search-and-purchase slice, then expand integrations and predictive offers through the backlog.
- Sprint 1-2: search criteria, a selected airline path, and a secure-card purchase slice
- Next: broaden airline coverage and add hotel, car, insurance, and package partners
- Then: measure and improve predictive upsell offers with real customer behavior
- Every increment meets the Definition of Done: reviewed, tested, integrated, demonstrated
Notes: Presenter notes
Use this slide to guide the leadership team through A first increment proves the end-to-end booking value chain. Explain the main point in plain language, then connect it to the WorldVisitz mobile-launch scenario. Recommendations and justifications for WorldVisitz Start with a narrow, releasable flight-search-and-purchase slice, then expand integrations and predictive offers through the backlog.
- Sprint 1-2: search criteria, a selected airline path, and a secure-card purchase slice
- Next: broaden airline coverage and add hotel, car, insurance, and package partners
- Then: measure and improve predictive upsell offers with real customer behavior
- Every increment meets the Definition of Done: reviewed, tested, integrated, demonstrated
Thank everyone for joining and allow questions.